SCRUM MEETING WEEK (10)

**:white_check_mark: Sprint planning checklist**

| **Preparation** | **Meeting** | **Follow up** |
| --- | --- | --- |
| ​​​​ Discussed previous tasks and division of this week's tasks. | ​​During the lab section. | ​​ Spoke about everyone finishing their tasks from the previous week. Mentioned goals for this week's sprint. |

**:busts_in_silhouette: Sprint team members**

| **Name** | **Role** |
| --- | --- |
| ​​ Oliver Medgyesi | ​​ |
| Mariya Putwa |  |
| Stefan Spataro |  |
| Prateek Balani |  |
| Rory Hazlett |  |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

| **Sprint theme** | ​​ Milestone 3 |
| --- | --- |
| **Issues completed** | ​​ 8 |
| **Issues left** | 0 |
| **Team Capacity** | 5 |
| **Summary** | ​​ Finished working on completing milestone 3. More specifically finishing M3: Testing Plan, M3: Design Patterns, and M3: Sequence Diagram. Also completed homepage/login/register and some functionality. |

**Details Current sprint**

| **Start date** | ​​ 2024/03/11 |
| --- | --- |
| **End date** | 2024/03/18 |
| **Sprint theme** | ​​ UI/Backend |
| **Team capacity** | 5 |
| **Issues capacity** | 11 |
| **Individual capacity** | Oliver Medgyesi:   * Create UI: Search Results * Setup CI/CD GitHub Integration * Create UI: Artist/Figure Page * Add sidebar to homepage   Rory Hazlett:   * Fixing login/register UI * Create UI: Checkout Page   Prateek Balani:   * Finishing DLL * Working on Redirects   Mariya Putwa   * Create UI: New/guest organiser form * Create UI: Organiser Events Dashboard/Organiser Customer Dashboard * Create UI: View Profile Page   Stefan Spataro:   * Implement Review Functionality for Performer pages * Create UI: Ticket Selection |
| **Potential risks** | Not completing tasks |
| **Mitigations** | Communication |

**:books: Sprint planning resources**